## Slide 1
IDEA : FABRICATED GUARD REMOVED OF FRONT SIDE
TPM CIRCLE NO :- 01
TPM CIRCLE NAME: Achiever
DEPT :- MACHINE SHOP
CELL:- Bracket
CELL NAME:- A247 Bracket
ACTIVITY
LOSS NO. / STEP
RESULT AREA
MACHINE / STAGE :- SPM A1
OPERATION :- Drilling
KK
KAIZEN IDEA SHEET
QM
PM
JH
SHE
OT
DM
E&T
P
Q
C
D
S
M
KAIZEN THEME : To Reduced Jh time in spm A1.
PROBLEM PRESENT STATUS :- A247 BKT SPM A1 JH time for below machine side Is 5 min /occurance
COUNTERMEASURE:-
BENCHMARK
TARGET
KAIZEN START
TDC
5 min
2min
15.022017
24.04.2017
TEAM MEMBERS :.SC,DP,SK,SK,GG,SW
BENEFITS :-
1) Jh time reduction
MANAGER’S SIGN :- D Y PAWAR
REGISTERED BY :- SANTOSH WAKCHAURE
REGISTRATION NO. & DATE : 15.02.2017
WHY - WHY ANALYSIS :-
Why1 :- Why jh time is 5 min.
Why2 :- Difficult clean and check to Below area of machine
Why3 :- Not accessible easily to operator.
RESULT :-
KAIZEN SUSTENANCE
WHAT TO DO:- Check point added in Sustenance audit check sheet
HOW TO DO:-. Check visually
FREQUENCY :- Daily
P15
ROOT CAUSE : Not accessible to inspect
KAIZEN FINISH
24.04.2017
After
Before
SCOPE & PLAN FOR HORIZONTAL DEPLOYMENT |  |  |  | 
Sr No | CELL | TDC | RESP. | STATUS
1 | B1 | 24/04/17 | SC | Completed
2 |  |  |  | 
A
B
Chart: Jh time Reduction
| "feb 17 | "apr 17
Jh Time Reduction | 5 | 2
Series 2
Series 3